## Slide 1
IMPLEMENTATION OF ERP

## Slide 2
Implementation of ERP
 Implementation of ERP System, is a complex exercise, involving many process alterations and
several legacy issues.
 Organizations need an implementation strategy encompassing both pre implementation and
implementation stages. The fallout of a poor strategy is unpreparedness of employees,
implementation not in conformity with wider business strategy, poor business process redesign andtime and cost overrun.

## Slide 3
Business Process:
An ERP implementation could be a great occasion to assess and optimize existing business processes, control points, breaking points between departments, and interfaces with trading partners.
But, often, due to resistance to changes and departmental clouts,
ERP implementation is comprehended as an exercise to
automate legacy processes

## Slide 4
Implementation Methodology
1.Big Bang
2. Middle-road
3. Vanilla

## Slide 5
Implementation methodology is depends on several factors
 Size
 Industry
Sales volume
The Common basic factors of ERP is
 Physical Scope, BPR, Resource Allocation

## Slide 6
1. BIG BANG APPROACH
 What is the “Big Bang” approach?
A straightforward ERP Implementation approach. It means all ERP modules, such as financials, manufacturing, and human resources, etc., are implemented in all business units’ at all geographic locations at the same time.
It will push the entire organization to use the new system at the same time.
The old system will be entirely shut down.

## Slide 7
Middle Road Approach
Not all ERP modules are implemented
Industry specific modules and sub modules can be chosen
 Some legacy systems to remain functional

## Slide 8
Vanilla Approach
Only essential modules are chosen
Industry specific modules are discouraged
 Minimized risk

## Slide 9
7 common challenges we have noticed companies experience, when ERP is implemented.
 Implementation is done in stages.
Appropriate training is very essential
Lack of proper analysis of requirements
Lack of Support from Senior Management
Compatibility Issues with ERP Modules .
 Cost Overheads